Central Railway    						 	 	Divisional Office,

Gati Shakti Unit,

Pune -411001

No. PCDO/Pune/GSU/April-25				            		 Date: 5th May 2025

To,

CE/SD/CR

Sub:  Monthly Performance for the Month of April -2025

- Highlights:

# Amrit Bharat Station Scheme–

  - Soft Upgradation/Redevelopment of Stations– In Pune division 20 stations have been identified to be redeveloped under the Amrit Bharat Station Scheme. Details of works sanctioned/in progress are as under:

| No. of stations identified | No. of works sanctioned | Tender opened | Tender finalized | Work started (Nos of Stn) | Stations completed |
| --- | --- | --- | --- | --- | --- |
| 20 | 20 | 20 | 20 | 20 | 3 |

  - Major Upgradation/Redevelopment of stations–

- Highlights/Achievements on Soft Upgradation works at Amrit Stations (With pictures)

| Sr. | Name of Station | Highlights/ Achievements | Photo |
| --- | --- | --- | --- |
| 1 | Satara | Waiting Hall | Date: 02.05.2025 |
| 2 | Satara | Waiting Hall Attached Gents Toilet | Date: 02.05.2025 |
| 3 | Satara | Waiting Hall Attached Ladies Toilet | Date: 28.03.2025 |
| 4 | Baramati | Water booth | Date: 2.5.2025 |
| 5 | Baramati | COP Completed | Date: 2.5.2025 Date: 2.5.2025 |
|  | Lonand | Circulating area Sitting arrangement | Date: 27.4.2025 |
|  | Lonand | COP | Date: 27.4.2025 |
|  | Lonand | Portico Interior | Date: 27.4.2025 |
|  | Kedgaon | Toilet | Date: 27.4.2025 |
|  | Kedgaon |  | Date: 27.4.2025 Date: 27.4.2025 Date: 27.4.2025 Date: 27.4.2025 |

- Detailed formats of PCDO for Customer Amenities are enclosed herewith.

CPM/GSU/ PA